Product Requirements Document (PRD)

Unified Marketing & Engagement Suite

"Post once. Publish everywhere. Sell on WhatsApp."

| Field | Value |
| --- | --- |
| Document version | v1.0 (Draft) |
| Date | 05 August 2026 |
| Status | For review |
| Owner | Product Management |
| Stakeholders | Engineering, Design, Growth, Sales, Support, Legal/Compliance |
| Target release | Phased — see §12 |

1. Executive Summary

A single SaaS platform that lets SMBs, agencies and D2C brands run their entire outbound and inbound marketing motion from one place:

- WhatsApp Cloud API — bulk campaigns, templates, rich media, buttons, catalogue, auto-replies, shared team inbox.

- Social Media Publisher — compose once, schedule and publish to 8 networks.

- Website Publisher — push blogs, products and news to WordPress / Shopify / WooCommerce / Blogger / custom sites.

- CRM — leads → deals → customers, tied to every message and post.

- Analytics — one dashboard across WhatsApp, social, website and revenue.

- Calendar — drag-and-drop weekly/monthly plan across all channels.

Core differentiator: most tools do either WhatsApp or social scheduling. This unifies both, plus website publishing and a lightweight CRM, so attribution runs end-to-end from post → click → WhatsApp conversation → deal → revenue.

2. Problem Statement

SMB marketing teams today juggle 4–6 tools: a WhatsApp BSP panel, a social scheduler, their CMS admin, a spreadsheet CRM, and platform-native analytics. The result:

- Duplicate content effort — the same creative is re-uploaded 5 times.

- No unified view of what actually drove revenue.

- WhatsApp is run as a blast tool with poor template hygiene → quality rating drops → account restrictions.

- No single calendar, so channels cannibalise or leave gaps.

3. Goals & Success Metrics

| Goal | Metric | Target (90 days post-GA) |
| --- | --- | --- |
| Consolidate channels | Avg. channels connected per active account | ≥ 3 |
| Reduce publishing effort | Median time to publish to 4 platforms | < 90 seconds |
| WhatsApp deliverability | Median campaign delivery rate | ≥ 95% |
| Account health | % of WABAs at "High" quality rating | ≥ 85% |
| Activation | % of signups who send/schedule within 24h | ≥ 40% |
| Retention | Month-3 logo retention | ≥ 80% |
| Reliability | Scheduled post published within ±2 min of slot | ≥ 99.5% |

Non-goals (v1)

- Paid ad buying / ad-manager functionality.

- Full-featured CRM (no quotes, invoices, forecasting beyond pipeline value).

- Native e-commerce storefront (we integrate, we don't host).

- Email or SMS channels (v2 candidate).

- Design/creative editor beyond basic crop, resize and text overlay.

4. Personas

| Persona | Description | Primary jobs |
| --- | --- | --- |
| Ria — SMB owner | 5–20 employees, runs marketing herself | Blast offers on WhatsApp, keep social alive, see what sold |
| Arjun — Agency manager | Handles 15 client brands | Multi-workspace, approvals, client-ready reports |
| Neha — Social executive | Content calendar owner | Bulk upload, schedule, AI captions, best-time-to-post |
| Vikram — Support/Sales agent | Lives in the inbox | Fast replies, canned responses, assign chats, log leads |
| Admin/IT | Sets up integrations | Connect WABA, OAuth, roles, webhooks, billing |

5. Scope Overview

| # | Module | Priority | Phase |
| --- | --- | --- | --- |
| M1 | WhatsApp Cloud API Integration | P0 | Phase 1 |
| M2 | Social Media Publisher | P0 | Phase 1–2 |
| M3 | Website Posting | P1 | Phase 2 |
| M4 | Media Library & Creative Assets | P0 | Phase 1 |
| M5 | Audience & Contact Management | P0 | Phase 1 |
| M6 | Automation & Workflows | P1 | Phase 2 |
| M7 | Workspace, Teams, Roles & Billing | P0 | Phase 1 |
| M8 | CRM | P1 | Phase 2 |
| M9 | Analytics | P0/P1 | Phase 1–3 |
| M10 | Calendar | P1 | Phase 2 |

Note: The original brief numbered modules 1, 2, 3, 8, 9, 10. M4–M7 above are the platform foundations those modules depend on and have been made explicit. Confirm during review.

MODULE 1 — WhatsApp Cloud API Integration

Priority: P0 · Phase 1

1.1 Purpose

Let a business connect its own WhatsApp Business Account (WABA) and run compliant, high-volume campaigns and two-way conversations.

1.2 Onboarding & Connection

| ID | Requirement |
| --- | --- |
| WA-01 | Support Meta Embedded Signup so a user connects/creates a WABA and phone number without leaving the product. |
| WA-02 | Support "bring your own number" — manual entry of WABA ID, Phone Number ID, System User token as a fallback. |
| WA-03 | Handle phone number verification (SMS/voice OTP) and two-step PIN registration. |
| WA-04 | Display live account health: quality rating (High/Medium/Low), messaging tier (1K / 10K / 100K / Unlimited), display-name approval status, business verification status. |
| WA-05 | Alert the owner in-app + email when quality rating drops or the number is flagged/restricted. |
| WA-06 | Support multiple phone numbers per workspace; every campaign, template and inbox thread is bound to one sender number. |

1.3 Template Messages

| ID | Requirement |
| --- | --- |
| WA-10 | Template builder supporting category (Marketing / Utility / Authentication), language, header (text, image, video, document, location), body with {{n}} variables, footer, and buttons. |
| WA-11 | Button types: Quick Reply (max 3), Call-to-Action — URL (static or dynamic) and Phone Number, Copy Code, Flow (where supported). |
| WA-12 | Live WhatsApp-style preview while editing, with sample variable values. |
| WA-13 | Submit template to Meta for approval from within the product; sync status (Pending / Approved / Rejected / Paused / Disabled) via webhook + hourly poll. Surface the rejection reason verbatim. |
| WA-14 | Template library with search, filter by status/category/language, duplicate, edit (only where Meta permits), archive. |
| WA-15 | Pre-approved starter template gallery by vertical (retail, clinic, education, real estate, restaurant) that users can clone in one click. |
| WA-16 | Client-side pre-submission linter: flags common rejection causes (promotional content in Utility category, missing opt-out language, URL shorteners, excessive variables, variable at start/end of body). |
| WA-17 | Version history per template. |

1.4 Media Messaging (Image / PDF / Video / Audio)

| ID | Requirement |
| --- | --- |
| WA-20 | Upload media to Meta's resumable upload endpoint, cache the returned media handle, and reuse it across a campaign to avoid re-uploads. |
| WA-21 | Enforce and clearly display platform limits at upload time (images ~5 MB, video ~16 MB, documents ~100 MB, supported MIME types). Reject with a human-readable error, never a raw API error. |
| WA-22 | Automatic client-side compression/transcode offer when a file exceeds limits. |
| WA-23 | Document messages support a custom filename and caption. |
| WA-24 | Media handles expire — system must detect expiry and re-upload transparently. |

1.5 Interactive, Button & Catalogue Messages

| ID | Requirement |
| --- | --- |
| WA-30 | Send interactive reply-button messages (up to 3 buttons) and list messages (up to 10 rows) inside the 24-hour service window. |
| WA-31 | Catalogue messages: connect a Meta Commerce Catalogue; send single-product, multi-product (up to 30 items across 10 sections) and catalogue messages. |
| WA-32 | Receive and parse order webhooks from cart submissions; render the cart in the inbox and create a Deal in CRM (M8) automatically. |
| WA-33 | Product sync: pull catalogue items (title, price, image, retailer ID, availability) with a scheduled refresh. |
| WA-34 | Location request/share messages. |
| WA-35 | Support WhatsApp Flows rendering and response capture (P2). |

1.6 Bulk Campaigns & Broadcast

| ID | Requirement |
| --- | --- |
| WA-40 | Campaign wizard: Name → Sender number → Template → Audience → Variable mapping → Schedule → Review → Launch. |
| WA-41 | Audience selection from contact lists, saved segments, CSV upload, or filter query (tags, attributes, last-activity, opt-in status). |
| WA-42 | Map template variables to contact fields with fallback defaults; block launch if any recipient would receive an empty variable. |
| WA-43 | Pre-flight validation report: total recipients, invalid numbers, opted-out contacts, duplicates, estimated cost, estimated send duration. |
| WA-44 | Throttled dispatch respecting the account's messaging tier and Cloud API throughput; auto-backoff on rate-limit (HTTP 429/error 130429) and resume. |
| WA-45 | Campaign controls: Pause, Resume, Cancel (stops undispatched only), Duplicate. |
| WA-46 | Duplicate-send guard: warn if the same contact received the same template within N hours (configurable, default 24). |
| WA-47 | Test send to up to 5 numbers before launch. |
| WA-48 | Frequency capping per contact per workspace (default: max 2 marketing messages/day, 5/week — configurable). |
| WA-49 | Mandatory opt-out handling: auto-detect STOP/UNSUBSCRIBE keywords (multi-language list), mark contact opted-out, and exclude from all future marketing campaigns permanently. |

1.7 Auto Replies

| ID | Requirement |
| --- | --- |
| WA-50 | Welcome message on first inbound contact. |
| WA-51 | Away / out-of-office message based on configurable business hours and timezone. |
| WA-52 | Keyword auto-replies: exact match, contains, starts-with, regex; case-insensitive; priority ordering. |
| WA-53 | Button-triggered replies — map a quick-reply payload to a follow-up message or flow branch. |
| WA-54 | Simple menu bot: numbered/list menu with nested levels (max depth 3) and "talk to human" escape that assigns the chat to an agent. |
| WA-55 | Rules respect the 24-hour window — outside it, only approved templates may be sent, and the UI must make this explicit. |
| WA-56 | Per-contact auto-reply throttle to avoid loops (max 1 auto-reply per contact per 60s). |

1.8 Chat Inbox

| ID | Requirement |
| --- | --- |
| WA-60 | Shared team inbox: real-time conversation list with unread count, search, and filters (Unassigned / Mine / Open / Pending / Closed / Tag). |
| WA-61 | Assignment: manual assign, round-robin auto-assign, reassign, and internal transfer with a note. |
| WA-62 | 24-hour window countdown timer visible per conversation; when expired, the composer switches to template-only mode. |
| WA-63 | Compose: text, emoji, media attach, canned/quick replies (/shortcut), template picker, catalogue product picker. |
| WA-64 | Message status ticks per message (Sent / Delivered / Read / Failed) with failure reason on hover. |
| WA-65 | Internal notes (@mention teammates) not visible to the customer. |
| WA-66 | Contact side-panel: profile, tags, custom attributes, linked CRM deal, order history, past campaigns received. |
| WA-67 | Conversation tags, snooze, mark resolved, and full searchable history. |
| WA-68 | Typing indicators and read receipts where the API supports them; mark-as-read on open. |
| WA-69 | Real-time delivery via WebSocket; graceful degrade to polling. |

1.9 Scheduling

| ID | Requirement |
| --- | --- |
| WA-70 | Schedule a campaign for a future date/time in the workspace timezone. |
| WA-71 | Recurring campaigns (daily / weekly / monthly / custom cron) with an end condition. |
| WA-72 | Send-time optimisation: stagger delivery across a window (e.g. 09:00–11:00) to smooth throughput and improve read rates. |
| WA-73 | Per-contact timezone send (P2). |
| WA-74 | Quiet-hours guard: block scheduling into configured do-not-disturb hours (default 21:00–09:00 local). |

1.10 Delivery Reports & Failed-Message Retry

| ID | Requirement |
| --- | --- |
| WA-80 | Per-campaign report: Queued, Sent, Delivered, Read, Replied, Failed, Opted-out — absolute + %, updated in near real time. |
| WA-81 | Per-recipient message log, exportable to CSV/XLSX. |
| WA-82 | Failure taxonomy grouping raw Meta error codes into plain-English buckets: Invalid number, Not on WhatsApp, Rate limited, Template paused/rejected, Re-engagement required, Media error, Opted out, Unknown. |
| WA-83 | Auto-retry for transient failures only (rate limit, timeout, 5xx) — exponential backoff, max 3 attempts, configurable. |
| WA-84 | Manual retry: select failed recipients (all, or filtered by reason) and re-run as a child campaign. Permanent failures (invalid number, opted out) are never retried and are visually locked. |
| WA-85 | Auto-suppression: after N consecutive hard failures a contact is marked Undeliverable and excluded from future sends. |

1.11 Webhook Support

| ID | Requirement |
| --- | --- |
| WA-90 | Ingest Meta webhooks: messages, message_status, message_template_status_update, account_update, account_review_update, phone_number_quality_update, flows. |
| WA-91 | Verify X-Hub-Signature-256 on every payload; reject unsigned/invalid. |
| WA-92 | Idempotent processing keyed on message ID; queue-backed with dead-letter queue and replay tooling. |
| WA-93 | Outbound webhooks for customers: subscribe to our events (message.received, message.status, campaign.completed, lead.created, post.published) with HMAC signing, configurable retries and a delivery log. |
| WA-94 | Public REST API + API keys so customers can trigger campaigns and sync contacts programmatically. Rate-limited per plan. |

1.12 Compliance Guardrails (hard requirements)

- Explicit opt-in is required before any marketing template; store opt-in source, timestamp and evidence per contact.

- One-click opt-out surfaced in every marketing campaign flow.

- Block sending to contacts without a recorded opt-in — with a hard error, not a warning.

- Surface Meta's messaging and commerce policy links in the campaign review step.

- Log all sends for a minimum of 12 months for audit.

1.13 Acceptance Criteria (module)

- A new user can connect a WABA, create + get approval on a template, and send a 1,000-contact campaign without leaving the product or contacting support.

- A campaign of 10,000 recipients on an unlimited-tier number completes with < 0.5% avoidable (non-recipient-caused) failures.

- Inbound messages appear in the inbox within 3 seconds p95.

MODULE 2 — Social Media Publisher

Priority: P0 · Phase 1–2

2.1 Purpose

Compose once, adapt per platform, schedule, publish and measure.

2.2 Platform Support Matrix

| Platform | Post types supported (v1 intent) | API notes / risk |
| --- | --- | --- |
| Facebook Page | Text, image, multi-image, video, Reel, link, Story | Graph API. Requires app review for pages_manage_posts. |
| Instagram Business/Creator | Single image, carousel (≤10), video, Reel, Story | Content Publishing API; ~50 posts / 24h limit per account. Business account + linked FB Page required. |
| LinkedIn | Text, image, multi-image, video, document, article link — Personal + Company Page | Posts API; some capabilities gated behind partner programme. |
| X (Twitter) | Text, image (≤4), video, thread | Paid API tier required; monthly post caps apply per tier. |
| Pinterest | Pin (image/video), board selection, destination link | API v5. |
| Threads | Text, image, video, carousel | Threads API; feature set narrower than IG. |
| YouTube | Community post | ⚠️ No public API for Community posts. v1 ships scheduled drafts + reminder; native publish only if/when API opens. Video upload via YouTube Data API is a separate P2 scope item. |
| Google Business Profile | Update / Offer / Event post, photos | Business Profile API; posting endpoints require approved API access. |

Decision required: ship YouTube Community and GBP as "reminder-only" in v1, clearly labelled, rather than implying full automation. Recommended.

| ID | Requirement |
| --- | --- |
| SM-01 | OAuth connect flow per platform, with token refresh, expiry monitoring and proactive re-auth prompts (email + in-app) 7 days before expiry. |
| SM-02 | Multiple accounts per platform per workspace (e.g. 5 IG accounts). |
| SM-03 | Connection health dashboard: connected / expiring / broken, with one-click reconnect. |

2.3 Composer

| ID | Requirement |
| --- | --- |
| SM-10 | Single composer, multi-select target accounts. Master content + per-platform overrides (caption, hashtags, media crop, first comment, link). |
| SM-11 | Live per-platform preview rendered to match each network's UI. |
| SM-12 | Real-time validation per platform: character limits, media count, aspect ratio, file size, video length, mention/hashtag limits. Block publish on hard violations, warn on soft. |
| SM-13 | Auto media adaptation: generate platform-correct crops (1:1, 4:5, 9:16, 16:9) from one upload, user-adjustable focal point. |
| SM-14 | First comment (IG, LinkedIn, FB) for hashtag dumping. |
| SM-15 | Alt text per image (accessibility + LinkedIn/X support). |
| SM-16 | Link shortening with UTM builder — auto-append campaign UTMs by template. |
| SM-17 | Save as draft; duplicate post; post templates. |

2.4 AI Features

| ID | Requirement |
| --- | --- |
| SM-20 | AI Caption Generator — inputs: product/topic, tone (professional/playful/urgent/informative), length, language, target platform. Returns 3 variants; user picks or edits. |
| SM-21 | Generate caption from an uploaded image (vision) and from a product URL. |
| SM-22 | Hashtag Generator — 10–30 suggestions, grouped by reach tier (broad / niche / branded), with an estimated-volume indicator; per-platform count limits enforced. |
| SM-23 | Rewrite / shorten / translate an existing caption (multi-language, incl. Hindi + major Indian languages). |
| SM-24 | AI usage metered per plan with a visible quota counter. |
| SM-25 | All AI output is a suggestion — never auto-published without user confirmation. |

2.5 Scheduling & Best Time

| ID | Requirement |
| --- | --- |
| SM-30 | Schedule to a specific slot; queue-based posting using saved time slots per platform. |
| SM-31 | Best Posting Time — v1: heuristic recommendations by platform × industry × geography. v2: personalised model trained on the account's own last-90-day engagement, requires ≥30 posts of history. Always show why (e.g. "your audience engaged most 7–9 PM Tue"). |
| SM-32 | Evergreen recycling: re-queue a top-performing post after N days (P2). |
| SM-33 | Auto-retry a failed publish up to 3 times, then notify the owner with the platform error. |
| SM-34 | Timezone-aware; workspace default with per-post override. |

2.6 Bulk Upload

| ID | Requirement |
| --- | --- |
| SM-40 | CSV/XLSX bulk import: columns for caption, media URL(s), platform(s), account, date, time, link, first comment. |
| SM-41 | Downloadable template file + column mapper for non-standard files. |
| SM-42 | Row-level validation with an error report; import valid rows and let the user fix and re-upload the rejects. |
| SM-43 | Bulk media upload via drag-and-drop folder, then assign captions in a grid view. |
| SM-44 | Max 500 posts per import job; async processing with progress indicator. |

2.7 Approvals (agency use case)

| ID | Requirement |
| --- | --- |
| SM-50 | Optional approval workflow: Draft → Pending approval → Approved → Scheduled. |
| SM-51 | Approver role can comment on and reject a post with a reason; requester is notified. |
| SM-52 | Shareable read-only client review link (no login) with approve/reject. |

2.8 Acceptance Criteria

- A post targeting FB + IG + LinkedIn + X publishes successfully to all four in a single action, with per-platform captions preserved.

- 99.5% of scheduled posts fire within ±2 minutes of their slot.

- Platform validation prevents any avoidable API rejection (measured: <1% of publish failures are due to content the composer should have caught).

MODULE 3 — Website Posting

Priority: P1 · Phase 2

3.1 Purpose

Publish blogs, news and products to the customer's own web properties from the same composer and calendar.

3.2 Integrations

| Target | Method | Content types |
| --- | --- | --- |
| WordPress | WP REST API + Application Passwords (or our plugin for auth simplicity) | Post, Page, Media, Categories, Tags |
| Shopify | Admin API (custom app / OAuth) | Blog article, Product, Product images, Collections |
| WooCommerce | WooCommerce REST API (consumer key/secret) | Product, Variations, Blog post via WP |
| Blogger | Blogger API v3 (Google OAuth) | Post, Labels |
| Custom website | Outbound webhook / generic REST with configurable payload mapping + API-key auth | JSON payload |

| ID | Requirement |
| --- | --- |
| WEB-01 | Guided connection wizard per platform with a "Test connection" step that performs a real read + dry-run write. |
| WEB-02 | Multiple sites per workspace. |
| WEB-03 | Store credentials encrypted at rest (envelope encryption, KMS-managed keys); never displayed after save. |

3.3 Content Publishing

| ID | Requirement |
| --- | --- |
| WEB-10 | Blog publish: rich-text/Markdown editor — headings, lists, links, images, embeds, code, tables. |
| WEB-11 | Product publish: title, description, SKU, price, compare-at price, inventory, variants, images, collection/category, tags. |
| WEB-12 | News publish: same as blog with a dedicated category/post-type mapping. |
| WEB-13 | Publish states: Draft, Scheduled, Published, Update-existing, Unpublish. |
| WEB-14 | Field mapping UI — map our fields to the destination's taxonomy (category, tag, author, post type). |
| WEB-15 | Publish to multiple sites simultaneously with per-site overrides. |
| WEB-16 | Two-way sync of publish status; store the live URL back on our record. |

3.4 Media & SEO

| ID | Requirement |
| --- | --- |
| WEB-20 | Image upload to the destination's own media library (not hotlinked from us). Auto-generate WebP, set alt text, caption, featured image. |
| WEB-21 | SEO meta: meta title, meta description, focus keyword, slug, canonical URL, OG title/description/image, Twitter card, robots (index/noindex). |
| WEB-22 | Live SEO score with actionable checks: title length, meta length, keyword in H1/first paragraph/slug, image alt coverage, internal link count, readability. |
| WEB-23 | Write to Yoast / RankMath / Shopify SEO fields where the destination supports them; detect the installed SEO plugin. |
| WEB-24 | Auto sitemap: ping the site to regenerate its sitemap on publish, and submit the URL to Google Search Console + Bing (if connected) via the Indexing/URL submission APIs. |
| WEB-25 | Schema.org JSON-LD generation: Article, NewsArticle, Product, BreadcrumbList. |
| WEB-26 | Duplicate-slug detection before publish. |

3.5 Cross-posting Loop

| ID | Requirement |
| --- | --- |
| WEB-30 | On successful blog publish, offer one-click generation of a matching social post + WhatsApp campaign, pre-filled with the title, excerpt, featured image and UTM'd URL. |

MODULE 4 — Media Library & Creative Assets

Priority: P0 · Phase 1

| ID | Requirement |
| --- | --- |
| ML-01 | Central asset store: images, video, PDF, audio. Folders, tags, search by filename/tag/type/date. |
| ML-02 | Per-asset usage history — which campaigns/posts used it. |
| ML-03 | Basic editor: crop, resize to platform presets, rotate, compress, text overlay, brand logo watermark. |
| ML-04 | Brand kit: logos, colour palette, fonts, default watermark position. |
| ML-05 | Storage quota per plan with usage meter; CDN delivery; signed URLs. |
| ML-06 | Virus/malware scan on upload; block executables. |
| ML-07 | Auto-generate platform variants on upload (1:1, 4:5, 9:16, 16:9). |

MODULE 5 — Audience & Contact Management

Priority: P0 · Phase 1

| ID | Requirement |
| --- | --- |
| CT-01 | Contact record: name, phone (E.164), email, country, language, source, tags, custom fields (text/number/date/dropdown/boolean), opt-in status per channel, lifecycle stage. |
| CT-02 | Contact lists — static lists (manual/CSV) and dynamic segments (saved filter queries that auto-update). |
| CT-03 | Segment builder with AND/OR groups on: attributes, tags, list membership, last message date, campaign engagement (delivered/read/replied/clicked), CRM stage, deal value, purchase history. |
| CT-04 | CSV/XLSX import with column mapping, phone normalisation to E.164, duplicate detection (by phone/email) with merge or skip strategy, and a per-row error report. |
| CT-05 | Import must require an explicit opt-in attestation checkbox; store the attestation record. |
| CT-06 | Export with filters (subject to role permission and audit log entry). |
| CT-07 | Contact timeline: every message, campaign, reply, note, deal change and website form fill in one chronological feed. |
| CT-08 | Bulk actions: tag, add to list, opt-out, delete, assign owner. |
| CT-09 | Contact limits per plan; hard-stop with upgrade prompt. |
| CT-10 | GDPR/DPDP: right to access (export a contact's full record) and right to erasure (hard delete with cascade + confirmation). |

MODULE 6 — Automation & Workflows

Priority: P1 · Phase 2

| ID | Requirement |
| --- | --- |
| AU-01 | Visual trigger → condition → action builder. |
| AU-02 | Triggers: new contact, tag added, keyword received, button clicked, form submitted, cart/order received, deal stage changed, date/anniversary, post published, no reply for N days. |
| AU-03 | Conditions: attribute match, segment membership, time window, business hours, channel opt-in status. |
| AU-04 | Actions: send WhatsApp template/message, add/remove tag, add to list, assign to agent, create/update lead or deal, create task, wait/delay, call outbound webhook, notify team via email. |
| AU-05 | Drip sequences with delays and exit conditions (e.g. exit on reply or purchase). |
| AU-06 | Abandoned-cart recovery flow (from catalogue order webhooks). |
| AU-07 | Per-workflow analytics: entered, completed, exited, conversion. |
| AU-08 | Loop protection, max executions per contact per workflow, and a global kill switch. |

MODULE 7 — Workspace, Teams, Roles & Billing

Priority: P0 · Phase 1

| ID | Requirement |
| --- | --- |
| WS-01 | Multi-workspace (agency) with fast switching; assets, contacts and integrations are workspace-scoped and isolated. |
| WS-02 | Roles: Owner, Admin, Manager, Agent, Approver, Viewer/Client. Granular permission matrix per module. |
| WS-03 | Invite by email, pending-invite management, seat limits per plan. |
| WS-04 | SSO (Google, Microsoft) — SAML for Enterprise (P2). 2FA available for all; enforceable by Admin. |
| WS-05 | Audit log: logins, integration changes, campaign sends, contact exports/deletes, permission changes. Retained 12 months, exportable. |
| WS-06 | Billing: plan tiers, seat + contact + message + AI-credit metering, usage dashboard with 80%/100% alerts, invoices, payment methods, upgrade/downgrade, proration. |
| WS-07 | WhatsApp conversation/message cost pass-through display — show estimated Meta cost per campaign and month-to-date spend by country. (Meta's template pricing model changes periodically — cost logic must be config-driven, not hard-coded.) |
| WS-08 | White-labelling for agency tier: custom domain, logo, colours, sender email (P2). |

MODULE 8 — CRM

Priority: P1 · Phase 2

8.1 Leads

| ID | Requirement |
| --- | --- |
| CRM-01 | Lead capture from: WhatsApp inbound, website form/webhook, social lead ads, manual entry, CSV, API. |
| CRM-02 | Fields: name, phone, email, company, source, campaign, owner, status (New / Contacted / Qualified / Unqualified / Converted), score, notes. |
| CRM-03 | Auto-assignment rules (round-robin, by territory, by source, by load). |
| CRM-04 | Lead scoring — rule-based points for opens, replies, clicks, catalogue views, form fills. |
| CRM-05 | Convert lead → Customer + Deal in one action, preserving the full message history. |
| CRM-06 | Duplicate detection on phone/email at creation. |

8.2 Customers

| ID | Requirement |
| --- | --- |
| CRM-10 | Customer 360: profile, contact channels, deals, orders, total value, conversation history, tasks, notes, files. |
| CRM-11 | Company/account grouping — multiple contacts under one organisation. |
| CRM-12 | Lifecycle stage: Lead → Prospect → Customer → Repeat → Churned. |

8.3 Deals & Pipeline

| ID | Requirement |
| --- | --- |
| CRM-20 | Multiple named pipelines with fully customisable stages, per-stage win probability, and colour coding. |
| CRM-21 | Deal fields: title, value, currency, expected close date, owner, stage, source, products, probability, lost reason. |
| CRM-22 | Kanban board with drag-and-drop between stages; list view with saved filters; bulk edit. |
| CRM-23 | Stage-change automation hooks (M6) — e.g. move to "Negotiation" → send a WhatsApp template. |
| CRM-24 | Rotting-deal indicator when a deal is idle beyond a stage threshold. |
| CRM-25 | Pipeline metrics: total pipeline value, weighted value, stage conversion %, avg. deal cycle time, win rate. |

8.4 Tasks

| ID | Requirement |
| --- | --- |
| CRM-30 | Task: title, description, due date/time, priority, assignee, type (call/message/meeting/follow-up), status. |
| CRM-31 | Link a task to a lead, customer, deal or conversation. |
| CRM-32 | Views: My Tasks, Team Tasks, Overdue, Today, This Week. Reminders in-app + email + optional WhatsApp to the agent. |
| CRM-33 | Recurring tasks. |

8.5 Notes

| ID | Requirement |
| --- | --- |
| CRM-40 | Rich-text notes on any record, with @mentions that notify, file attachments, edit history, pin-to-top. |

8.6 Team

| ID | Requirement |
| --- | --- |
| CRM-50 | Team/sub-team structure with managers; ownership and visibility rules (own records / team records / all records). |
| CRM-51 | Agent performance: conversations handled, avg. first-response time, avg. resolution time, leads converted, deals won, revenue. |
| CRM-52 | Leaderboard and per-agent target tracking. |

MODULE 9 — Analytics

Priority: P0 (core) / P1 (advanced) · Phase 1–3

9.1 Unified Dashboard

Configurable widget grid, date-range picker (today / 7d / 30d / 90d / custom / compare-to-previous-period), and channel filter.

WhatsApp block

| Metric | Definition |
| --- | --- |
| Sent | Messages accepted by Meta |
| Delivered | Delivery-status webhooks received ÷ sent |
| Read | Read receipts ÷ delivered (note: only counted where the user has read receipts enabled — must be disclosed in the UI) |
| Replies | Unique contacts who replied within 24h of a campaign message |
| CTR | Unique clicks on tracked campaign links ÷ delivered |
| Opt-outs | Opt-out events ÷ delivered |
| Failed | By failure reason |
| Cost | Estimated spend by country/category |

Social block: Reach, Impressions, Engagement (likes + comments + shares + saves), Engagement rate, Follower count + net growth, Profile visits, Link clicks, Top-performing posts, Best time heatmap.

Website block: Sessions, Users, New vs returning, Traffic by source/medium/campaign, Top landing pages, Bounce rate, Avg. session duration, Goal/conversion events. (Via Google Analytics 4 Data API and/or Search Console — requires OAuth connection; if unconnected, show a connect prompt rather than zeros.)

Revenue block: Sales attributed to campaigns, orders, AOV, revenue by channel, ROAS/cost-per-conversion, CRM pipeline value and win rate.

9.2 Requirements

| ID | Requirement |
| --- | --- |
| AN-01 | All metrics must have a hover definition and a stated data source. No unexplained numbers. |
| AN-02 | Attribution model: last non-direct touch in v1, using UTM + short-link click IDs + WhatsApp reply matching. Model choice is documented in-product; multi-touch is P3. |
| AN-03 | Campaign-level drill-down from any dashboard widget. |
| AN-04 | Comparison view: campaign vs campaign, period vs period, channel vs channel. |
| AN-05 | Export: CSV, XLSX, PDF. |
| AN-06 | Scheduled reports emailed daily/weekly/monthly to chosen recipients; white-labelled PDF for agencies. |
| AN-07 | Data freshness indicator per source ("Social metrics updated 12 min ago"). Platform insights APIs have their own lag — never present stale data as live. |
| AN-08 | Handle platform API gaps gracefully: if X or LinkedIn metrics are unavailable on the customer's API tier, show "not available on your plan/tier", not zero. |
| AN-09 | Retain raw event data 24 months; aggregates indefinitely. |

MODULE 10 — Calendar

Priority: P1 · Phase 2

| ID | Requirement |
| --- | --- |
| CAL-01 | Views: Month, Week, Day, List/Agenda. Default = Month. |
| CAL-02 | Every scheduled item across all channels appears: WhatsApp campaigns, social posts, website publishes, automation broadcasts. |
| CAL-03 | Colour-coded and icon-coded by channel; filter by channel, account, status (draft/pending approval/scheduled/published/failed), owner, tag/campaign. |
| CAL-04 | Drag & drop to reschedule — updates the underlying job atomically. Blocked (with a clear reason) for items already published, in-flight, or past the platform's edit window. |
| CAL-05 | Drag with a modifier key = duplicate to the new slot. |
| CAL-06 | Click a day's empty slot to open the composer pre-filled with that date/time. |
| CAL-07 | Hover preview card: thumbnail, caption excerpt, target accounts, status. |
| CAL-08 | Channel-day plan (recommended cadence) — an optional template the user can apply, which pre-fills recurring slots: Mon Instagram · Tue Facebook · Wed LinkedIn · Thu WhatsApp · Fri Website · Sat/Sun YouTube. Fully editable — it is a starting suggestion, not a constraint, and any channel can be scheduled on any day. |
| CAL-09 | Gap and clash warnings: highlight days with no activity, and flag two posts to the same account within 30 minutes. |
| CAL-10 | Bulk select → reschedule / delete / change status. |
| CAL-11 | Read-only shareable calendar link for clients; optional iCal/Google Calendar feed export. |
| CAL-12 | Timezone displayed prominently; all drag operations respect it. |
| CAL-13 | Undo (30s) on any drag-reschedule. |

11. Cross-Cutting Requirements

11.1 Core Data Entities

Workspace → Users, Roles · Channels (WABA numbers, social accounts, websites) · Contacts → Lists, Segments, Tags, Custom fields, Consent records · Templates · Campaigns → Messages → Message events · Conversations → Messages → Assignments, Notes · Posts → Post targets → Post results · Website items · Media assets · Workflows → Runs · Leads → Customers → Deals → Tasks → Notes · Events (analytics) · Webhook subscriptions & deliveries · Audit log

11.2 Architecture Notes

- Async job queue for all outbound sending and publishing; workers scale horizontally and are rate-limit aware per external API.

- Per-tenant rate-limit budgets so one large campaign cannot starve other tenants.

- Circuit breaker per external platform with graceful degradation and status banner.

- Event-sourced message/post status so reports are reconstructable.

- Idempotency keys on every external write to prevent duplicate publishes on retry.

11.3 Non-Functional Requirements

| Area | Requirement |
| --- | --- |
| Performance | Dashboard TTI < 2.5s p95; inbox message render < 300ms; list views paginate at 50. |
| Scale (v1 target) | 5,000 workspaces; 50M messages/month; 500k scheduled posts/month; 10M contacts. |
| Availability | 99.9% monthly uptime for API + inbox; scheduled jobs must survive a worker restart with zero loss. |
| Security | TLS 1.2+; AES-256 at rest; secrets in a managed vault; least-privilege IAM; quarterly pen test; SOC 2 Type II roadmap. |
| Privacy | GDPR + India DPDP Act compliance; DPA available; configurable data residency (IN/EU/US) for Enterprise; data export & erasure APIs. |
| Accessibility | WCAG 2.1 AA. |
| Localisation | UI in English + Hindi at launch; full i18n framework, RTL-ready. |
| Mobile | Responsive web at launch; native iOS/Android for Inbox + Calendar + approvals in Phase 4. |
| Observability | Structured logs, distributed tracing, per-integration success-rate dashboards, alerting on publish-failure spikes. |

11.4 Platform Policy Dependencies (must be tracked continuously)

- Meta app review for required permissions before public launch — long lead time, start in Phase 0.

- Meta Tech Provider / Solution Partner status for Embedded Signup.

- X API paid tier procurement and post-cap planning.

- LinkedIn partner programme application for full posting scope.

- Google Business Profile API access request.

- WhatsApp Business Messaging Policy + Commerce Policy adherence.

12. Release Plan

| Phase | Duration (est.) | Scope | Exit criteria |
| --- | --- | --- | --- |
| Phase 0 — Foundations | 4 weeks | Auth, workspaces, roles, billing skeleton, media library, contacts, platform API applications submitted | Meta/LinkedIn/X app reviews in flight |
| Phase 1 — WhatsApp Core | 8 weeks | M1 full (onboarding, templates, media, buttons, campaigns, inbox, auto-replies, webhooks, delivery reports, retry), basic analytics | 20 pilot accounts sending live campaigns |
| Phase 2 — Social Publisher | 8 weeks | M2 (FB, IG, LinkedIn, X first), composer, scheduling, bulk upload, AI caption/hashtag, M10 Calendar | 4-platform publish success rate ≥ 98% |
| Phase 3 — Website + CRM | 8 weeks | M3 (WordPress, Shopify, WooCommerce, Blogger, custom), M8 CRM, M6 Automation | End-to-end attribution post → WhatsApp → deal |
| Phase 4 — Depth & Scale | 8 weeks | Pinterest, Threads, YouTube, GBP, advanced analytics, scheduled reports, white-label, catalogue commerce, mobile apps | GA launch |

13. Risks & Mitigations

| # | Risk | Impact | Mitigation |
| --- | --- | --- | --- |
| R1 | Meta app review delayed or rejected | Blocks launch | Apply in Phase 0; maintain a compliant demo environment; have a BSP fallback partnership |
| R2 | Customers blast non-opted-in lists → WABA bans | Churn + reputational damage | Hard opt-in enforcement, frequency caps, template linter, quality-rating alerts, ToS with suspension policy |
| R3 | Platform API changes / deprecations | Feature breakage | Versioned integration layer, deprecation monitoring, per-platform circuit breakers, status page |
| R4 | YouTube Community & GBP have no reliable posting API | Feature promised but undeliverable | Ship as reminder/draft mode with explicit labelling; do not market as full automation |
| R5 | X API cost and post caps | Unit economics | Meter X usage per plan; pass through or cap; evaluate ROI before Phase 2 lock |
| R6 | AI generates off-brand or non-compliant copy | Brand risk | Human-in-the-loop always; brand-voice settings; profanity/claims filter |
| R7 | Read-rate metric misunderstood (users disable read receipts) | Trust in analytics | Explicit in-product disclosure on the metric definition |
| R8 | Scope breadth causes shallow execution across 10 modules | Weak product | Strict phasing; WhatsApp depth first — it is the wedge and the monetisable core |

14. Open Questions

- Do we operate as a Meta Tech Provider (customer brings/creates their own WABA) or resell through a BSP? Affects onboarding, pricing and margin.

- Is WhatsApp message cost passed through at cost, marked up, or bundled into plan credits?

- Target market at launch — India-first, or global from day one? Drives localisation, pricing and data residency.

- Is the agency/white-label tier in scope for GA or a fast-follow?

- Which platform do we cut if Phase 2 slips — Pinterest, Threads, or X?

- Does "Sales" in the analytics dashboard come from CRM deals, connected store orders, or both? Defines the attribution join.

- Minimum viable approval workflow — is it required for Phase 2, or Phase 3?

15. Appendix — Definition of Done (per feature)

- Meets all listed functional requirements and acceptance criteria.

- Handles the failure path with a human-readable message and a recovery action — never a raw API error.

- Instrumented: success/failure events emitted to analytics.

- Permissions enforced server-side, not just hidden in the UI.

- Rate-limit and retry behaviour tested against the live platform sandbox.

- Empty state, loading state, and error state designed.

- Documented in the help centre with at least one screenshot.